SPRINT DELIVERY PLAN

|  |  |
| --- | --- |
| Project Title | News Tracker Application |
| Team ID | PNT2022TMID05721 |
| Team Members | Shivani . N  Akarshan . S  Surya Narayanan. R.U  Venkat Sowmya .R |

**PRODUCT BACKLOG, SPRINT SCHEDULE, AND ESTIMATION**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password. | High | Surya Narayanan R U |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | High | Shivani N |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Google | Low | Venkat Sowmya R |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | Medium | Akarshan S |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | High | Akarshan S |
| Sprint-2 | Dashboard | USN-6 | Shows the recent NEWS | Medium | Shivani N |
| Sprint-3 | Search Bar | USN-7 | User searches for News based on their own interest. | High | Venkat Sowmya R |
| Sprint-4 | Server | USN-8 | Provides correct NEWS available from the database. | Medium | Surya Narayanan R U |
| Sprint-4 |  | USN-9 | Provide live news with pictorial representation. | High | Shivani N |

**PROJECT TRACKER , VELOCITY AND BURN DOWN CHART**

